Evaluation format - II

|  |  |
| --- | --- |
| Title of the Project | Financial Analysis |
| Project Mentor | Pravindra Kumar Gole |
| Team Name | Team Blue |
| Date of Evaluation | 24-07-2024 |
| Student Names | KAMUTAM SAINANDU |
| CHINTHAPULA SHARATH KUMAR |
| KOTHA VISHWAK |
| KAMPARAJU SIDDHARTH |
| NEHARSHA VISHNU KANNEGANTI |
| NITHIN TEJA JANJANAM |

|  | **Complete information** | **Incomplete information** | **No information** |
| --- | --- | --- | --- |
| Is there a submission of the project milestones? | YES |  |  |
| Is there a submission of the State of the Art? | YES |  |  |
| Is there a system design document? | YES |  |  |
| Is there a submission of work breakdown structure? | YES |  |  |

1. Have the students completed the questionnaire and collected the survey results?

A: YES

1. Do the students have any technical, challenges? If so, how would you resolve them?

A: No

3. What is the current status of the project progress? What parts of the project have been completed?

A: Entire project has been completed, only deployment is pending.

4. What results have been achieved so far?

A: Dashboard creation

Department wise analysis

Insights and Visuals( graphs)

Frontend

Backend

Integration

Review

5. How is the collaboration between the team members?

A: Team has been divided into 2, backend & frontend and several tasks has been allocated by the team lead based on their interests, project management tools like spreadsheets and Jira were used which made the team collaborative and keep track on the work of both frontend and backend, Team members conducted internal meetings at least twice a week.

6. In your opinion would the students be able to complete the project in accordance with the deadlines? If not, what are your suggestions / recommendations.

A: Yes, Students were able to complete the project in accordance with the deadlines.

Suggestions / changes to be incorporated before the next review:

* Add calendar in the frontend for selecting dates
* Sort by date for analysis between those dates
* Add download option for downloading analysis to offline
* store previous year data at another place to avoid redundancy